# Initial Project Planning Template

| Date | 01 July 2026 |
| --- | --- |
| Team ID | ____________ |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a farmer, I can enter N, P, K, temperature, humidity, pH and rainfall values. | 3 | High | Swetha Pathi | 28-06-2026 | 29-06-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a system, I preprocess agricultural data before prediction. | 5 | High | Gunti Venkata Harsha | 29-06-2026 | 29-06-2026 |
| Sprint-1 | Crop Recommendation | USN-3 | As a farmer, I receive the most suitable crop recommendation. | 5 | High | Gandham Aksha Pranavi | 30-06-2026 | 01-07-2026 |
| Sprint-2 | Crop Suitability | USN-4 | As a user, I can check crop suitability. | 3 | High | Angajala Jagan | 30-06-2026 | 01-07-2026 |
| Sprint-2 | Environmental Assessment | USN-5 | As a user, I can view environmental insights. | 3 | Medium | Veeramallu Venkata Snehalatha | 01-07-2026 | 01-07-2026 |
| Sprint-2 | Flask Web App | USN-6 | As a farmer, I can use the web application. | 5 | High | Swetha Pathi | 01-07-2026 | 02-07-2026 |
| Sprint-3 | Testing | USN-7 | As a developer, I test the ML model and application. | 3 | High | Entire Team | 02-07-2026 | 02-07-2026 |
| Sprint-3 | Research Analytics | USN-8 | As a researcher, I analyze crop-environment relationships. | 2 | Medium | Gunti Venkata Harsha | 02-07-2026 | 02-07-2026 |
| Sprint-3 | Documentation | USN-9 | As a developer, I prepare project documentation. | 2 | Medium | Entire Team | 03-07-2026 | 03-07-2026 |
| Sprint-3 | Deployment | USN-10 | As a team, we deploy the OptiCrop application. | 2 | High | Entire Team | 03-07-2026 | 03-07-2026 |